To: Dale Fletter

From: Chris West

Date: 04/04/17

Re: Team Snow White’s Dwarves Status Report for the period ending March 26, 2017

Message:

Completed:

* Login page linked to admin and clerk dashboards
* Dashboard html framing
  + Dashboard was framed
  + Functionality was added (separate webpage for testing functionalities)
    - Add form links to database and can be used to populate database
    - Edit form links to database and can be used to update database
    - Print page links to database and can be used to print faculty information cards

Goals for next deadline:

* Working draft of SDS
* Merge functionality pages with the Dashboard framework

What we had trouble with:

* Update print page to insert page break if card overlaps to next page
  + Need to restructure page DIVS to enable page break

To: Dale Fletter

From: Chris West

Date: 03/14/17

Re: Team Snow White’s Dwarves Status Report for the period ending March 13, 2017

Message:

Completed:

* SDS Progress
  + Planned Data structures for long term storage and communication between client and server
    - JSON file format for communicating
    - Tables needed for long term storage
      * Colum names with data types
      * Generalized table structure so System can be used by multiple departments
* Javascript to read in JSON and generate Faculty Information Cards print view

Goal for next Deadline:

* Login page linked to admin and clerk dashboards
  + Dashboard html framing
* Create Tables on database
  + Populate tables with 5-10 faculty members’ information
* Update print page to insert page break if card overlaps to next page